## Slide 1: The Importance of Planning and design in software project
Building the Foundation for Success

## Slide 2: The Four P’s in Software Project
People: The most important element of a successful project (UCD)
Product: the software to be built (SW courses)
Process: The set of framework activities and software engineering tasks to get the job done (OTP1)
Project: All work required to make the product a reality (OTP1-OTP2)

## Slide 3: People
The stakeholders involved and impact on the project
  Steering group
  Project managers (Technical, Nontechnical)
  Practitioners
  Customer (e,g., product owner)
  End users

## Slide 4: Project get stuck
When:
  Software people do not understand their customer’s needs
  The product scope is not clear
  Changes are managed poorly.
  The chosen technology changes
  Business needs change
  Unrealistic deadline
  Project lack of appropriate competences
  Poor management of project,

## Slide 5: Question ´s to be answered
Why is the system being developed?
What will be done?
When will it be accomplished?
Who is responsible?
Where are they organizationally located?
How will the job be done technically and managerially
How much of each resource (people, software, tools, database) will be needed?

## Slide 6: Managers Metrics
Process
Product development
Measurement
Process
Product
Process Metrics
Project Metrics
Product Metrics
Measure the status of the project
Track potential risks
Uncover Problem areas before they go critical
Adjust workflow or tasks,
Evaluate the project team’s ability to control the quality of software work products.

## Slide 7: Measurement Metrics
Effort / Time per software engineering tasks
Errors
Scheduled Vs. actual milestone dates
Changes (Number) and their characteristics
Distribution of effort on software engineering tasks.

## Slide 8: Introduction
Definition: Software Planning and Design
  Significance: The critical role in the software development lifecycle
  Preview: Exploring the key reasons why planning and design matter

## Slide 9: Key Stages of Software Development
Illustrate the software development lifecycle
Emphasize the phases: Planning, Design, Implementation, Testing, Deployment, Maintenance
Highlight the interconnectedness of these stages

## Slide 10: Planning Phase
Define Planning Phase
Objectives: Setting project goals, defining scope, estimating resources, scheduling, risk assessment
Importance: Laying the groundwork for the entire project

## Slide 11: Design Phase
Define Design Phase
Objectives: Architectural design, system components, data structures, user interface, algorithms
Importance: Shaping the blueprint for the software solution

## Slide 12: Why Planning Matters
Improved project management
Clear objectives and scope
Efficient resource allocation
Realistic timelines

## Slide 13: Why Design Matters
Consistency and maintainability
Scalability and flexibility
Enhanced user experience
Error reduction
Cost-effectiveness

## Slide 14: Case Studies

## Slide 15: Common Pitfalls
Discuss the consequences of poor planning and design
Examples: Scope creep, budget overruns, architectural flaws, unsatisfied users

## Slide 16: Best Practices in Planning
Engaging stakeholders
Creating a project roadmap
Accurate resource estimation
Risk identification and mitigation

## Slide 17: Best Practices in Design
Highlight key design strategies:Modular architecture
User-centered design
Testability and maintainability
Design patterns and principles

## Slide 18: Planning and Design Tools
Mention tools that aid in the planning and design process (e.g., project management software, design tools, version control systems)